## Slide 1: 3-Month and 3-6 Month Plan for Data Engineering Team
Presented by [Your Name] | [Date]

## Slide 2: Agenda
1. Current Team and Challenges
2. Proposed 3-Month Plan
3. Proposed 3-6 Month Plan
4. Expected Outcomes

## Slide 3: Current Team and Challenges
Team Overview:
- Senior Manager: Analytics background
- Senior Data Engineer: Strong in SQL and management
- Junior Data Engineer: Good source system knowledge, weak coding
- Offshore Team: Familiar with codebase, slow and inconsistent
- New Member: Expertise in coding and architecture
Key Challenges:
- Poor code quality and technical debt
- No intake process, reactive work handling
- Skill gaps and inefficiencies

## Slide 4: Proposed 3-Month Plan
1. Establish Intake Process:
- Implement a request tracking system (e.g., Jira or Forms)
- Weekly triage to prioritize tasks
2. Address Technical Debt:
- Refactor critical pipelines for maintainability
- Document key parts of the codebase
3. Upskill Team Members:
- Training on coding and logic for Junior Data Engineer
- Offshore team workshops on coding standards
4. Implement Code Reviews:
- Enforce quality checks for all code changes

## Slide 5: Proposed 3-6 Month Plan
1. Build Modular Architecture:
- Introduce reusable components for pipelines
- Implement orchestration tools (e.g., Airflow)
2. Automate Processes:
- CI/CD pipelines for testing and deployment
- Monitoring for data quality and pipeline performance
3. Address Offshore Performance:
- Evaluate and reassign responsibilities
- Plan for hiring or restructuring, if needed
4. Stakeholder Engagement:
- Regular progress updates
- Proactively manage expectations

## Slide 6: Expected Outcomes
- Improved code quality and maintainability
- Structured workflow with defined processes
- Upskilled team members with reduced dependencies
- Scalable architecture supporting future growth
- Increased efficiency and stakeholder satisfaction